FNE LMS

QA Debug & Fix Sprint Plan

Generated: February 26, 2026  |  Based on QA results from Feb 5-26, 2026

# Executive Summary

After combing through all QA test results, scenario audits, and mapping analyses across 7 roles (Admin, Equipo Directivo, Lider de Generacion, Docente, Consultor, Community Manager, Supervisor de Red), this document catalogs every partial failure, full failure, security gap, design gap, and untested scenario found. The QA tester seeded 39 new hour tracking scenarios today (Feb 26) which are awaiting human testing.

While the static code analysis shows 100% pass rates for Admin (129/129), Equipo Directivo (68/68), and Lider de Generacion (62/62), deeper inspection reveals 2 critical and 4 high-priority security/integrity issues (primarily missing RLS policies and a cross-school bug), plus multiple design gaps, scoping issues, and untested edge cases across roles.

| Metric | Value |
| --- | --- |
| Total QA scenarios across all roles | 450+ (Admin: 129, Equipo Directivo: 68, Lider Generacion: 62, Docente: 101+, others seeded) |
| Issues found (all severities) | 20 items (2 CRITICAL, 4 HIGH, 7 MEDIUM, 5 LOW, 2 BACKLOG) |
| Security/integrity issues requiring immediate fix | 6 (Issues #1-6: 2 critical + 4 high) |
| Roles with 100% pass (static analysis) | Admin (129/129), Equipo Directivo (68/68), Lider Generacion (62/62) |
| Docente coverage | 86% complete (87 tested, 7 partial, 7 not tested) |
| New hour tracking scenarios (seeded today) | 39 scenarios across admin (19), consultor (10), directivo (10) - awaiting human QA |
| Estimated total sprint duration | 8-11 working days across 3 sprints |

# Complete Issue Registry

All issues ordered by severity, with sprint assignment and affected roles.

| # | Issue | Severity | Role(s) | Category | Sprint |
| --- | --- | --- | --- | --- | --- |
| 1 | Consultor cross-school in assign-docente.ts: line 19 treats consultor as admin, allowing cross-school docente assignment | CRITICAL | consultor | Security | Sprint 1 |
| 2 | No RLS on profiles table: user PII (names, emails) may be queryable across organizational boundaries via direct Supabase REST calls | HIGH | All roles | Security / RLS | Sprint 1 |
| 3 | No generation-scoped RLS: courses, quiz_submissions, quiz_responses, course_assignments, submissions lack generation isolation | CRITICAL | lider_generacion | Security / RLS | Sprint 1 |
| 4 | No RLS on user_roles table: any authenticated user can discover role assignments and school/generation associations | HIGH | All roles | Security / RLS | Sprint 1 |
| 5 | requiresGeneration validation gap: types/roles.ts line 326 says false but description says required. Allows lider_generacion without generation_id | HIGH | lider_generacion | Data Integrity | Sprint 1 |
| 6 | generation_id data source inconsistency: detailed.ts uses user_roles, overview.ts and filter-options.ts use profiles. No sync enforced | HIGH | lider_generacion | Data Integrity | Sprint 1 |
| 7 | hasDirectivoPermission duplicated in 4+ API files: future security fixes require updating all copies | MEDIUM | equipo_directivo | Code Quality | Sprint 2 |
| 8 | Quiz reviews unscoped for equipo_directivo: pending.ts line 151 returns ALL reviews instead of school-scoped | MEDIUM | equipo_directivo | Scoping | Sprint 2 |
| 9 | Unified dashboard not generation-scoped: no lider_generacion case in getReportableUsers(), defaults to [userId] only | MEDIUM | lider_generacion | Feature Gap | Sprint 2 |
| 10 | pending_quiz_reviews RLS unknown: no migration files reference this table, RLS status unverified | MEDIUM | All roles | Security / RLS | Sprint 2 |
| 11 | 6 sidebar/page mismatches for equipo_directivo: quiz-reviews, Feedback, learning-paths, Procesos de Cambio, Reportes, Vias de Transformacion accessible by URL but hidden in sidebar | LOW | equipo_directivo | UX / Sidebar | Sprint 3 |
| 12 | Reportes sidebar hidden for lider_generacion: consultantOnly: true blocks sidebar but API allows access | LOW | lider_generacion | UX / Sidebar | Sprint 3 |
| 13 | Feedback sidebar hidden for lider_generacion: restrictedRoles excludes lider_generacion but page has no role guard | LOW | lider_generacion | UX / Sidebar | Sprint 3 |
| 14 | Docente: 2 missing permission API tests (PUT /api/admin/users/[id], POST /api/admin/role-management) | MEDIUM | docente | Test Gap | Sprint 2 |
| 15 | Docente: 3 untested edge cases (no school assignment, school deactivated, multiple roles) | MEDIUM | docente | Test Gap | Sprint 2 |
| 16 | Docente: task submission UI not runtime-tested (file upload, text response code-only verification) | LOW | docente | Test Gap | Sprint 3 |
| 17 | Docente: workspace file download not tested | LOW | docente | Test Gap | Sprint 3 |
| 18 | Docente: missing test data for quiz variety (open-ended, timed) and lesson types (text/PDF blocks) | LOW | docente | Test Data | Sprint 3 |
| 19 | 2 features not implemented: edit submission before deadline, rubric scoring system | BACKLOG | docente | Feature Gap | Backlog |
| 20 | Hour tracking: 19 admin + 10 consultor + 10 directivo scenarios seeded today, awaiting human QA testing | MEDIUM | admin, consultor, directivo | New Feature QA | Sprint 2 |

# Sprint Plan Overview

Three sprints organized by priority: security first, then scoping/refactoring, then UX polish.

| Sprint | Focus | Issues | Key Deliverables | Est. Days |
| --- | --- | --- | --- | --- |
| Sprint 1 | Security & Data Integrity | #1-6 | Fix consultor cross-school bug, add RLS to profiles/user_roles/generation tables, fix requiresGeneration, standardize generation_id source | 3-4 days |
| Sprint 2 | Scoping, Refactoring & Test Coverage | #7-10, 14-15, 20 | Refactor hasDirectivoPermission, scope quiz reviews, add generation dashboard case, verify pending_quiz_reviews RLS, fill docente test gaps, run hour tracking QA | 3-4 days |
| Sprint 3 | UX Polish & Remaining Test Gaps | #11-13, 16-18 | Fix sidebar visibility for equipo_directivo and lider_generacion, runtime-test task submissions, test workspace download, create test data for quiz/lesson variety | 2-3 days |

# Sprint 1: Security & Data Integrity (3-4 days)

Focus: Eliminate all CRITICAL and HIGH severity security vulnerabilities.

## Issue #1: Consultor Cross-School Bug

- Open /pages/api/school/transversal-context/assign-docente.ts

- Line 19: Change consultor from admin-equivalent to validated scoping (follow pattern from index.ts lines 29-49)

- Add consultant_assignments.school_id validation for consultor role

- Write unit test verifying consultor cannot assign docentes cross-school

## Issues #2-4: RLS Policy Additions

- Verify if RLS is enabled on profiles table in Supabase; if not, add SELECT policy scoped by organizational boundaries (school_id/generation_id/community_id)

- Create migration: add SELECT RLS policy on user_roles table (users can only see own roles; admin bypass)

- Create migration: add generation-scoped RLS on courses, quiz_submissions, quiz_responses, course_assignments, submissions

- Test with each role to verify no regressions (especially admin bypass clauses)

## Issues #5-6: Data Integrity Fixes

- types/roles.ts line 326: change requiresGeneration from false to true

- Decide single source of truth for generation_id (recommend: user_roles)

- Update overview.ts and filter-options.ts to use user_roles.generation_id (or create DB trigger to sync both)

- Verify all 16 production lider_generacion users have generation_id in both tables

# Sprint 2: Scoping, Refactoring & Test Coverage (3-4 days)

Focus: Fix scoping issues, refactor duplicated code, close test coverage gaps, run new hour tracking QA.

## Issue #7: Refactor hasDirectivoPermission

- Extract to shared utility: /lib/permissions/hasDirectivoPermission.ts

- Replace all 4+ copies in API files with import from shared utility

- Add unit test for the shared function

## Issues #8-10: Scoping & Verification

- Fix quiz reviews scoping: add school_id filter for equipo_directivo in pending.ts

- Add case 'lider_generacion' in getReportableUsers() to return generation-scoped users

- Verify RLS status of pending_quiz_reviews table; add policy if missing

## Issues #14-15: Docente Test Gaps

- Write API tests for PUT /api/admin/users/[id] and POST /api/admin/role-management (verify docente is denied)

- Create special test users: no-school-assignment, deactivated-school, multi-role docente

- Run edge case scenarios with these test users

## Issue #20: Hour Tracking QA

- Run the 39 new hour tracking scenarios through human QA (19 admin, 10 consultor, 10 directivo)

- Ensure seed data migration (20260226000000) is applied to staging/QA environment

- Document results and file any new bugs found

# Sprint 3: UX Polish & Remaining Test Gaps (2-3 days)

Focus: Fix sidebar visibility, fill remaining docente test coverage gaps.

## Issues #11-13: Sidebar Visibility

- PM decision required: add sidebar items for equipo_directivo (Option A) or document as intentional hidden-but-accessible (Option B)

- If Option A: update Sidebar.tsx to add equipo_directivo to restrictedRoles for quiz-reviews, Feedback, learning-paths, Reportes, Vias de Transformacion, Procesos de Cambio

- Add lider_generacion to Reportes sidebar allowlist and Feedback restrictedRoles

## Issues #16-18: Docente Test Completion

- Runtime-test task submission UI (file upload, text response) with real browser interaction

- Test workspace file download functionality

- Create test data: open-ended quiz questions, timed quizzes, text/PDF lesson blocks

- Run all partial/untested docente scenarios with new test data

# Key Files Reference

Security fixes (Sprint 1):

- /pages/api/school/transversal-context/assign-docente.ts (line 19 - consultor cross-school bug)

- /types/roles.ts (line 326 - requiresGeneration fix)

- /supabase/migrations/ (new RLS policies for profiles, user_roles, generation-scoped tables)

- /pages/api/reports/detailed.ts, overview.ts, filter-options.ts (generation_id source standardization)

Scoping & refactoring (Sprint 2):

- /pages/api/school/transversal-context/*.ts (hasDirectivoPermission extraction)

- /pages/api/quiz-reviews/pending.ts (line 151 - equipo_directivo scoping)

- /pages/api/dashboard/unified.ts (add lider_generacion case in getReportableUsers)

UX fixes (Sprint 3):

- /components/layout/Sidebar.tsx (sidebar visibility rules, lines 666-762)

QA source documents:

- /docs/QA_TEST_RESULTS_ADMIN.md, QA_TEST_RESULTS_EQUIPO_DIRECTIVO.md, QA_TEST_RESULTS_LIDER_GENERACION.md

- /docs/QA_MAPPING_SUMMARY_TABLE.txt (docente 101-scenario coverage analysis)

- /docs/qa-system/seed-*-hour-tracking-scenarios.sql (new hour tracking scenarios)